## Slide 1
AutomationEdge
NPCI Unified Operations Workbench
Agentic AI + RPA + Reconciliation + GRC + MIS + Human-in-the-Loop
Executive Approval Proposal
For Large Private-Sector Bank COO / CIO / Payments Operations
Transform NPCI operations from fragmented processing to an intelligent control tower
UPI • IMPS • NACH • AePS • RuPay • CTS • BBPS • NETC
activities assessed
60
NPCI rails
8
specialist agents
7
controlled decisions
HITL
Prepared by: AutomationEdge Solution Consulting
October 2026 | Confidential | Illustrative business case

## Slide 2
AutomationEdge
Solution Consulting | Banking
Executive decision
Why now, what is proposed, and what leadership approval is requested
02
Confidential | Illustrative proposal | Validate assumptions in Phase 0
NPCI Unified Workbench
Leadership decision
Approve an enterprise NPCI Operations Automation program using one reusable workbench.
Start with file operations, reconciliation, settlement controls, exception investigation and disputes.
Use Agentic AI for evidence gathering and recommendations; retain HITL for material decisions.
Fund Phase 0 + Phase 1 first, with security, risk and benefits gates before scale-up.
Year-1 investment
₹4.3 Cr
Illustrative
Annual benefit
₹5.6 Cr
Illustrative
3-year ROI
~132%
Illustrative
Payback
14–18 mo
Illustrative
Target outcomes
manual-touch reduction
60–75%
faster investigation
50–70%
reconciliation coverage
>95%
control monitoring
24×7

## Slide 3
AutomationEdge
Solution Consulting | Banking
Current-state challenge
Fragmented rails, multiple systems, manual controls and exception-driven work
03
Confidential | Illustrative proposal | Validate assumptions in Phase 0
NPCI Unified Workbench
NPCI / SFTP
Files & reports
Ops teams
Download / validate
CBS / Switch / GL
Cross-system matching
Excel / Email
Investigation
Case / Dispute
Evidence
MIS / GRC
Reporting
Manual reconciliation
High-volume matching and ageing
Late exception discovery
SLA risk emerges late
Evidence fragmentation
Data spread across systems
Limited AI leverage
Analysts gather evidence
Inconsistent controls
Different product methods
Lagging MIS
Management sees yesterday
Business consequence: higher effort, slower resolution, avoidable financial exposure and weaker management control.

## Slide 4
AutomationEdge
Solution Consulting | Banking
Scope: eight NPCI rails
One operating model across major payment and clearing products
04
Confidential | Illustrative proposal | Validate assumptions in Phase 0
NPCI Unified Workbench
UPI
Very High
Settlement • reconciliation • reversals • disputes
IMPS
Very High
Cycles • reconciliation • reversals • exceptions
NACH
Very High
Files • debit/credit • returns • mandates
AePS
High
Settlement • BC • reversals • complaints
RuPay
High
Settlement • ATM/POS • chargebacks
CTS
High
Presentment • returns • image quality
BBPS
High
Payment • biller • settlement • disputes
NETC
Very High
Settlement • tags • duplicates • disputes
Cross-NPCI: file monitoring, suspense, exception ageing, circular intelligence, MIS, audit evidence and control-tower governance.

## Slide 5
AutomationEdge
Solution Consulting | Banking
Business requirements
Functional requirements translated into a unified operations workbench
05
Confidential | Illustrative proposal | Validate assumptions in Phase 0
NPCI Unified Workbench
BR-01
Unified operations cockpit
Product, cycle, file, settlement and exception views
BR-02
Intelligent file management
Expected files, ingestion, validation, duplicate/missing alerts
BR-03
Universal reconciliation
NPCI ↔ CBS ↔ switch ↔ GL matching and ageing
BR-04
Agentic investigation
Evidence retrieval, transaction reconstruction, RCA
BR-05
Dispute automation
Evidence pack, response recommendation, case preparation
BR-06
HITL approvals
Risk routing, maker-checker, approval thresholds
BR-07
GRC / regulatory intelligence
RBI/NPCI updates, controls, impact assessment
BR-08
MIS & dashboards
Daily/weekly/monthly/quarterly reporting
BR-09
Auditability
Complete evidence trail for material decisions
BR-10
Security & resilience
RBAC, SoD, vault, HA/DR, fallback, observability

## Slide 6
AutomationEdge
Solution Consulting | Banking
Target solution architecture
Digital workforce + orchestration + bank systems + human control
06
Confidential | Illustrative proposal | Validate assumptions in Phase 0
NPCI Unified Workbench
NPCI CHANNELS
UPI | IMPS | NACH | AePS | RuPay | CTS | BBPS | NETC
INTELLIGENT FILE LAYER
Monitoring | download/upload | validation | duplicate/missing
ORCHESTRATION
Queues | workflows | retries | schedules | SLA routing
SPECIALIST AGENTS
Recon | Investigation | Dispute | Settlement | Regulatory | MIS | Risk
BANK SYSTEMS
CBS | GL | switches | DWH | CRM | GRC | ECM | Case
HUMAN CONTROL
Maker-checker | thresholds | HITL | override | escalation
CONTROL TOWER
SLA/TAT | exposure | ageing | STP | compliance | audit
Agentic reasoning is bounded by policy, scoped tools, audit evidence and approval gates.

## Slide 7
AutomationEdge
Solution Consulting | Banking
Unified workbench UI / UX
Single pane for control tower, product operations, agents, GRC, MIS, exceptions and approvals
07
Confidential | Illustrative proposal | Validate assumptions in Phase 0
NPCI Unified Workbench
AE NPCI
Control Tower
NPCI Ops
AI Agents
GRC
MIS / Reports
Exceptions
HITL Approvals
Admin
Transactions
8.42L
Today
Exceptions
5,832
Today
Auto-match
96.4%
Today
Exposure
₹42.6L
Today
Rail health
UPI 92% IMPS 86% NACH 78% AePS 64% RuPay 88% Operational status with drill-down by product and cycle.
Exception ageing
<4h 2,450 4–24h 1,780 1–3d 1,120 >3d 482
AI Agent Console
12 active investigations 4 recommendations awaiting HITL 2 regulatory impacts identified
GRC Alerts
5 open actions 1 overdue evidence pack 0 critical breaches
HITL Queue
312 pending ₹18.4L value Avg age 1.7h

## Slide 8
AutomationEdge
Solution Consulting | Banking
Product operations workbench
Product-specific controls on a common transaction / settlement / exception model
08
Confidential | Illustrative proposal | Validate assumptions in Phase 0
NPCI Unified Workbench
Product | Primary views | Automation | HITL
UPI | Txn • settlement • reversals • disputes | RPA + Recon + Dispute | Financial / customer
IMPS | Cycles • recon • failed/timeout | RPA + Investigation | Material exceptions
NACH | Files • debit/credit • returns • mandates | RPA + Recon | Mandate / financial
AePS | Settlement • BC • reversals • complaints | RPA + Investigation | Customer / risk
RuPay | Settlement • ATM/POS • chargebacks | RPA + Dispute | Chargeback / liability
CTS | Presentment • returns • image quality | RPA + Document | Return / financial
BBPS | Payment • biller • settlement • disputes | RPA + Recon | Refund / dispute
NETC | Settlement • tags • duplicates • disputes | RPA + Exception | Financial / customer

## Slide 9
AutomationEdge
Solution Consulting | Banking
End-to-end workflow
NPCI file arrival → processing → reconciliation → investigation → approval → closure
09
Confidential | Illustrative proposal | Validate assumptions in Phase 0
NPCI Unified Workbench
1
Monitor
Expected file
2
Acquire
Ingest
3
Validate
Schema/counts
4
Process
CBS/switch/GL
5
Reconcile
Match/variance
6
Investigate
Agent RCA
7
Approve
HITL
8
Execute
Controlled action
9
Close
MIS/evidence
Financial adjustment
Customer compensation
Dispute liability
High-risk exception
Control override
Evidence: source record • policy/rule • agent recommendation • approver • action • timestamp • outcome.
Decisioning pattern: deterministic automation for predictable work; agentic reasoning for ambiguity; HITL for material decisions.

## Slide 10
AutomationEdge
Solution Consulting | Banking
Agentic AI operating model
Specialist agents collaborate under orchestration and policy controls
10
Confidential | Illustrative proposal | Validate assumptions in Phase 0
NPCI Unified Workbench
File Monitoring
Usually no
Missing/late/duplicate
Validation
Usually no
Schema/date/cycle/counts
Reconciliation
Financial action
NPCI ↔ CBS/Switch/GL
Investigation
Material cases
Correlation + RCA
Dispute
Yes
Evidence + reconstruction
Settlement
Adjustments
Position + variance
Regulatory
Yes
Circular + impact
MIS
Optional
Reports + commentary
Orchestrator: plan → call scoped tools → validate → route HITL → execute permitted action → record evidence.
No unrestricted production access; permissions are product-, action- and risk-tier-specific.

## Slide 11
AutomationEdge
Solution Consulting | Banking
Agent-to-agent collaboration
Example: UPI exception investigation with controlled decisioning
11
Confidential | Illustrative proposal | Validate assumptions in Phase 0
NPCI Unified Workbench
Exception Agent
Classify
Investigation
Correlate
Recon Agent
Validate
Policy Agent
Check rules
Dispute Agent
Prepare case
Human Approver
Approve
Execution Bot
Execute
Audit Agent
Evidence
Agents reason and recommend; only approved tools execute; material actions require maker-checker.

## Slide 12
AutomationEdge
Solution Consulting | Banking
Reconciliation workbench
Reusable matching engine across NPCI, CBS, switch, GL and settlement accounts
12
Confidential | Illustrative proposal | Validate assumptions in Phase 0
NPCI Unified Workbench
SOURCE DATA
NPCI files CBS Switch GL / settlement
MATCHING
Exact Rule Tolerance AI-assisted
EXCEPTIONS
Amount Status Missing leg Duplicate
INVESTIGATION
Correlation RCA Evidence Recommendation
CONTROL
HITL Adjustment Closure Audit
Auto-match
96.4%
Illustrative target
Priority ageing
<24h
Illustrative target
Investigation effort
-55%
Illustrative target
Material approvals
100%
Illustrative target

## Slide 13
AutomationEdge
Solution Consulting | Banking
Exception management
One queue with intelligent classification, ageing, RCA and controlled resolution
13
Confidential | Illustrative proposal | Validate assumptions in Phase 0
NPCI Unified Workbench
Priority | Product | Exception | Value | Age | AI recommendation | HITL
High | UPI | Amount mismatch | ₹10,000 | 1h | Verify credit | Required
High | IMPS | Timeout | ₹25,000 | 2h | Correlate switch + CBS | Required
Medium | NACH | Return | ₹12,400 | 6h | Validate return code | Review
High | RuPay | Chargeback | ₹1.8L | 12h | Compile evidence | Required
Medium | CTS | GL mismatch | ₹76,500 | 4h | Reconcile posting | Review
Low | NETC | Duplicate | ₹750 | 14h | Check duplicate debit | Optional
Open exceptions
5,832
Sample
High priority
312
Immediate queue
Exposure
₹42.6L
Sample

## Slide 14
AutomationEdge
Solution Consulting | Banking
HITL approval workbench
Human-in-the-loop is a designed control, not an exception path
14
Confidential | Illustrative proposal | Validate assumptions in Phase 0
NPCI Unified Workbench
Case | Action | Risk | Value | Approver | Status
UPI-312456 | Adjustment | High | ₹10,000 | Ops Mgr | Pending
NACH-250425 | Mandate override | High | — | Payments Lead | Pending
RUPAY-9988 | Chargeback | Medium | ₹1.8L | Dispute Lead | Pending
NETC-2540 | Duplicate reversal | High | ₹750 | Ops Mgr | Pending
Selected case: UPI mismatch
94%
Agent recommendation + evidence pack ready for maker/checker review.
Approve
Reject
Escalate
Maker/checker separation
Threshold-based routing
Evidence mandatory
Reject / escalate / request evidence
Timestamped audit trail

## Slide 15
AutomationEdge
Solution Consulting | Banking
GRC & compliance workbench
Regulatory requirements become mapped controls, actions, owners and evidence
15
Confidential | Illustrative proposal | Validate assumptions in Phase 0
NPCI Unified Workbench
Requirement | Control | Owner | Status
RBI IT Governance 2023 | Governance, risk, controls, assurance | CIO/COO | Compliant
RBI IT Outsourcing 2023 | Third-party risk + exit | CIO/Vendor Risk | Compliant
RBI Fraud Risk 2024 | Early detection + reporting | Fraud/Risk | Compliant
BBPS Directions 2024 | Operating + customer protection | Payments Compliance | Compliant
NPCI circulars | Impact assessment | Payments Compliance | 2 pending
Compliance score
94%
Illustrative
Open actions
5
Illustrative
Evidence items
246
Illustrative
SLA breaches
4
Illustrative
Implementation alignment only; final applicability is confirmed by bank Compliance / Legal.

## Slide 16
AutomationEdge
Solution Consulting | Banking
Regulatory intelligence agent
Monitor approved RBI/NPCI sources and convert change into executable implementation actions
16
Confidential | Illustrative proposal | Validate assumptions in Phase 0
NPCI Unified Workbench
Monitor
Approved sources
Extract
Requirement/date
Classify
Product/process
Assess
Impact/gaps
Review
Compliance HITL
Implement
Change workflow
Evidence
Closure pack
Example: settlement/product change → identify impacted file/process → assess SOP/system/reconciliation → assign action → test → sign-off.
Source | Scope | Impact | Status
RBI IT Governance | Enterprise | Control framework | Active
RBI IT Outsourcing | Enterprise | Third-party controls | Active
RBI Fraud Risk | Fraud | Investigation / reporting | Active
NPCI circular | UPI | Settlement / dispute | Impact review

## Slide 17
AutomationEdge
Solution Consulting | Banking
MIS & executive reporting
One governed data model from daily operations to management reporting
17
Confidential | Illustrative proposal | Validate assumptions in Phase 0
NPCI Unified Workbench
Daily Ops Pack
Files • transactions • exceptions • SLA
Weekly Control Pack
Ageing • RCA • recurring failures
Monthly Management
Volumes • exposure • productivity
Quarterly GRC
Controls • audit • access • BCP
Regulatory Pack
Circulars • impact • actions
Product Scorecards
UPI / IMPS / NACH / AePS / RuPay / CTS / BBPS / NETC
Success rate
99.32%
Sample
Auto-match
96.4%
Sample
Exceptions
5,832
Sample
SLA breaches
14
Sample
Exposure
₹42.6L
Sample
Automation
66%
Sample

## Slide 18
AutomationEdge
Solution Consulting | Banking
Control tower dashboard
Enterprise health with drill-down from rail → cycle → case → transaction
18
Confidential | Illustrative proposal | Validate assumptions in Phase 0
NPCI Unified Workbench
Transactions
8,42,671
Today
Exceptions
5,832
+8% vs yesterday
Auto-match
96.4%
Target >95%
Exposure
₹42.6L
Sample
Rail health
UPI 99.5% | IMPS 99.1% | NACH 98.9% | AePS 99.2% RuPay 99.4% | CTS 99.8% | BBPS 99.6% | NETC 99.7%
Exception ageing
<4h: 2,450 4–24h: 1,780 1–3d: 1,120 >3d: 482
AI insights
Top root cause: missing reversal leg Emerging risk: NACH return spike
GRC
5 open actions | 0 critical
HITL
312 pending | ₹18.4L

## Slide 19
AutomationEdge
Solution Consulting | Banking
Integration architecture
API-first where possible; RPA/file automation for legacy and portal interfaces
19
Confidential | Illustrative proposal | Validate assumptions in Phase 0
NPCI Unified Workbench
NPCI / CHANNELS
NPCI portal SFTP / file feeds UPI / IMPS / NACH AePS / RuPay / CTS BBPS / NETC
INTEGRATION
API gateway MFT / SFTP RPA / GUI DB / JDBC Events / queues
BANK SYSTEMS
CBS Payment switches GL / settlement DWH / lake CRM / case
AUTOMATIONEDGE
Orchestrator Automation agents Recon engine AI Agent Hub Control Tower Audit / GRC
Security: TLS/mTLS, secrets vault, RBAC, segmentation, least privilege, production approval gates and audit logging.

## Slide 20
AutomationEdge
Solution Consulting | Banking
Detailed integration requirements
System-of-record ownership and interface patterns
20
Confidential | Illustrative proposal | Validate assumptions in Phase 0
NPCI Unified Workbench
System | Data / purpose | Pattern | Access
NPCI portals / SFTP | Files, settlement, reports | MFT/SFTP + RPA | Inbound/outbound controlled
UPI / IMPS switches | Txn status, logs, reversals | API / DB / events | Read + approved action
CBS | Customer/account postings | API / DB / RPA | Read; controlled posting
GL / settlement | Balances, entries, suspense | API / DB | Read + approved adjustment
DWH / lake | History, analytics | SQL / ETL / API | Read-only
CRM / Case | Complaints, disputes | API / connector | Create/update
GRC / ECM | Controls, evidence | API / connector | Evidence/status
IAM / SIEM / Vault | Identity, logs, secrets | Enterprise integration | Mandatory

## Slide 21
AutomationEdge
Solution Consulting | Banking
Security, risk and regulatory-by-design
Bank retains accountability; automation operates within bounded authority
21
Confidential | Illustrative proposal | Validate assumptions in Phase 0
NPCI Unified Workbench
Data
Minimize, mask, encrypt, classify, retain
Identity
RBAC, least privilege, vault
SoD
Maker-checker; separate approve/execute
AI governance
Grounding, confidence, drift, override
Auditability
Input → recommendation → approval → action
Resilience
Retry, fallback, DR, manual continuity
Third-party risk
Risk assessment, supervisory access, exit
Customer protection
TAT, evidence, escalation
No agent receives unrestricted production authority. Material financial, customer-impacting and regulatory decisions remain subject to bank-defined approval controls.

## Slide 22
AutomationEdge
Solution Consulting | Banking
RBI / NPCI governance alignment
Key governance controls embedded in the workbench
22
Confidential | Illustrative proposal | Validate assumptions in Phase 0
NPCI Unified Workbench
Basis | Expectation | Workbench control
RBI IT Governance Directions 2023 | IT governance, risk, controls, assurance, resilience | Governance dashboard + control testing + audit trail
RBI IT Outsourcing Directions 2023 | Bank accountability, risk, security, audit, exit | Scoped access + vendor risk + exit strategy
RBI Fraud Risk Directions 2024 | Prevention, early detection, reporting, oversight | Fraud/exception agent + EWS + case evidence
BBPS Directions 2024 | Operating framework and customer protection | Biller/dispute/TAT controls
NPCI product rules/circulars | Product/cycle/file/settlement/dispute obligations | Configurable controls + regulatory agent
Implementation alignment view, not legal advice; latest applicability must be confirmed by bank Compliance / Legal.

## Slide 23
AutomationEdge
Solution Consulting | Banking
GRC control matrix
Example control library for NPCI operations automation
23
Confidential | Illustrative proposal | Validate assumptions in Phase 0
NPCI Unified Workbench
ID | Control | Test | Capability | Frequency
C-01 | File completeness | Expected vs received | File Agent | Daily
C-02 | Duplicate prevention | Hash / metadata | Validation Agent | Every cycle
C-03 | Reconciliation | NPCI ↔ CBS/GL | Recon Agent | Every cycle
C-04 | Settlement variance | Threshold + approval | Settlement Agent | Every cycle
C-05 | Exception ageing | SLA bands | Exception Agent | Continuous
C-06 | Dispute evidence | Evidence completeness | Dispute Agent | Per case
C-07 | Circular impact | Impact assessment | Regulatory Agent | As issued
C-08 | AI governance | Confidence / override | AI Governance | Weekly/Monthly
C-09 | Access / SoD | RBAC + maker-checker | IAM/GRC | Continuous
C-10 | Audit evidence | End-to-end trace | Audit Agent | Continuous

## Slide 24
AutomationEdge
Solution Consulting | Banking
Business case assumptions
Illustrative approval model — replace with bank-validated baseline
24
Confidential | Illustrative proposal | Validate assumptions in Phase 0
NPCI Unified Workbench
Assumption | Illustrative baseline | Implication
NPCI workload | ~42 FTE equivalent | 55% effort reduction
Loaded cost / FTE | ₹18L/year | ~₹4.2 Cr productivity value
Control / leakage | ₹1.0–1.5 Cr/year | Lower variance, suspense, duplicates
Platform + implementation | ₹3.1 Cr Year 1 | Sizing after discovery
Infra / security / DR | ₹0.6 Cr Year 1 | Depends on bank standards
Support / CoE | ₹0.6 Cr Year 1 | Year-1 run capability
Annual benefit | ~₹5.6 Cr | Illustrative
These are assumptions, not NPCI-mandated values. Final ROI should use 12 months of bank volumes, FTE effort, exception rates, financial exposure and current vendor/license costs.

## Slide 25
AutomationEdge
Solution Consulting | Banking
Cost-benefit analysis & ROI
Conservative approval case with staged investment and measurable benefits
25
Confidential | Illustrative proposal | Validate assumptions in Phase 0
NPCI Unified Workbench
Productivity
₹4.2 Cr
55% effort reduction
Control / financial
₹1.0 Cr
Lower leakage / suspense
Customer / SLA
₹0.4 Cr
TAT / penalty avoidance
Total annual benefit
₹5.6 Cr
Illustrative
Platform
₹1.4 Cr
Enterprise components
Implementation
₹1.7 Cr
Discovery/build/test
Infra & security
₹0.6 Cr
HA/DR/integration
Support / CoE
₹0.6 Cr
Year-1
Year-1 investment
₹4.3 Cr
Illustrative
Year-1 benefit
₹5.6 Cr
Illustrative
Net benefit
₹1.3 Cr
Before tax/financing
Year-1 ROI
~30%
Illustrative
Three-year view: cumulative benefits expected to exceed platform + implementation + run costs; stage gates protect investment.

## Slide 26
AutomationEdge
Solution Consulting | Banking
Value realization roadmap
Build once, scale across rails and progressively increase agent autonomy
26
Confidential | Illustrative proposal | Validate assumptions in Phase 0
NPCI Unified Workbench
0. Discovery
2–3 wks
Baseline, files, systems, controls
1. Quick wins
6–10 wks
File monitoring, validation, MIS
2. Reconciliation
8–12 wks
UPI / IMPS / NACH + settlement
3. Agentic Ops
10–16 wks
Investigation, disputes, RCA
4. Control Tower
6–10 wks
KPI, GRC, circular intelligence
5. Scale
Ongoing
Additional rails / use cases
Governance gate after each phase: security → model risk → UAT → compliance → production readiness → benefits baseline.

## Slide 27
AutomationEdge
Solution Consulting | Banking
Hardware requirements
Reference production sizing for a large private-sector bank
27
Confidential | Illustrative proposal | Validate assumptions in Phase 0
NPCI Unified Workbench
Layer | Indicative requirement | HA/DR
Orchestration | 2–4 nodes; 8–16 vCPU | HA cluster
RPA execution | 10–30 concurrent runners | N+1
AI agent runtime | 2–4 nodes; 16–32 vCPU; 64–128 GB | N+1
Data / reconciliation | 16–32 vCPU; 128–256 GB | Cluster
Database | Enterprise DB; 8–16 vCPU; 64–128 GB | HA + backup
Evidence store | 5–20 TB start | Replicated
Integration | API gateway + MFT/SFTP + queues | HA
Security | Vault, SIEM, IAM, WAF, EDR | Enterprise
Final sizing follows bank workload, concurrency, retention and enterprise infrastructure standards.

## Slide 28
AutomationEdge
Solution Consulting | Banking
Software / platform stack
Logical stack for production deployment
28
Confidential | Illustrative proposal | Validate assumptions in Phase 0
NPCI Unified Workbench
Experience
Web workbench • dashboards • role-based views
Control tower
KPI • alerts • SLA • audit • GRC
Automation
Orchestrator • workflows • queues • RPA workers
Agentic AI
Agent hub • retrieval • policy • tool calling • evaluation
Data / reconciliation
Matching engine • rules • tolerances • analytics
Integration
API gateway • MFT/SFTP • DB • events • connectors
Security
IAM • vault • SIEM • EDR • encryption
Infrastructure
VM/container • DB • storage • backup • DR

## Slide 29
AutomationEdge
Solution Consulting | Banking
AutomationEdge component mapping
Translate business requirements into reusable platform capabilities
29
Confidential | Illustrative proposal | Validate assumptions in Phase 0
NPCI Unified Workbench
Requirement | AutomationEdge capability | Primary role
File operations | RPA / Universal Automation Agent / workflows | Acquire, validate, archive
Orchestration | AutomationEdge Orchestrator | Queues, retries, schedules, SLAs
Legacy / portal | RPA + connectors | GUI/API/file integration
Reconciliation | Workflow + data processing + AI | Match, explain, route
Document / evidence | Document automation / IDP | Extract, classify, package
Agentic investigation | AI Agent Hub / orchestration | Reason, retrieve, recommend
MIS / dashboard | Control Tower / reporting | KPIs, drill-down, commentary
GRC / audit | Workflow + evidence repository | Controls, approvals, audit
AutomationEdge publicly positions its BFSI offering around GenAI + RPA, legacy integration and connector-based automation.

## Slide 30
AutomationEdge
Solution Consulting | Banking
Non-functional requirements
Bank-grade availability, security, performance and auditability
30
Confidential | Illustrative proposal | Validate assumptions in Phase 0
NPCI Unified Workbench
Availability
≥99.9% target; no single point of failure
Performance
Cycle processing within agreed window
Scalability
Horizontal workers; configurable concurrency
Security
Encryption, RBAC, vault, secure SDLC
Auditability
End-to-end tamper-evident evidence
Resilience
Retry, checkpoint, replay, DR, manual fallback
Observability
Agent/workflow/integration/business monitoring
Maintainability
Configuration over custom code; reusable templates
Final NFRs are governed by the bank enterprise architecture, information-security and resilience standards.

## Slide 31
AutomationEdge
Solution Consulting | Banking
Implementation governance & RACI
Clear ownership prevents automation from becoming an unmanaged black box
31
Confidential | Illustrative proposal | Validate assumptions in Phase 0
NPCI Unified Workbench
Workstream | COO/Ops | CIO/IT | Risk/Compliance | CISO | AutomationEdge
Business case / funding | A | C | C | C | R
Process / controls | A | C | R | C | R
Architecture | C | A/R | C | R | R
AI governance | C | A | R | R | R
Security / access | C | A/R | C | R | C
UAT / readiness | A/R | R | R | C | R
Benefits | A | C | C | C | R
Run / CoE | A/R | R | C | C | R
R = Responsible | A = Accountable | C = Consulted. Bank retains final accountability for regulated operations and customer outcomes.

## Slide 32
AutomationEdge
Solution Consulting | Banking
POC / pilot proposal
Prove value on representative control-heavy use cases before enterprise scale
32
Confidential | Illustrative proposal | Validate assumptions in Phase 0
NPCI Unified Workbench
POC 1 — UPI reconciliation
NPCI ↔ CBS ↔ switch matching; exception classification
Auto-match >95%; 50%+ investigation reduction
POC 2 — NACH returns
File ingestion; validation; return classification
80%+ eligible STP
POC 3 — Dispute investigation
Evidence; reconstruction; case pack
50%+ preparation reduction
POC success gates
Accuracy / completeness
Agent evidence grounding
HITL turnaround
Security / audit / resilience
Benefits vs baseline
No material customer-impacting error
No uncontrolled production action
Critical actions auditable
Operations acceptance
Production readiness

## Slide 33
AutomationEdge
Solution Consulting | Banking
Key risks & mitigations
Design for failure, explainability and controlled autonomy
33
Confidential | Illustrative proposal | Validate assumptions in Phase 0
NPCI Unified Workbench
Risk | Impact | Mitigation
Incorrect AI recommendation | Financial/customer impact | Grounding, confidence, rules, HITL, QA
Automation failure | SLA / settlement delay | Retry, checkpoint, fallback, manual runbook
Data leakage | Regulatory/reputation | Minimize, mask, access control, approved model boundary
Automation bias | Poor decisions | Override monitoring, training, mandatory evidence review
Model/rule drift | Control degradation | Backtesting, monitoring, controlled releases
Third-party dependency | Concentration risk | Risk assessment, resilience, exit plan
NPCI change missed | Compliance / penalty | Regulatory agent + impact workflow + sign-off
Recommended autonomy posture: Assist → Recommend → Controlled Execute → Scale only after measured evidence.

## Slide 34
AutomationEdge
Solution Consulting | Banking
Appendix — 60-activity automation portfolio
Condensed coverage of the previously assessed NPCI operations backlog
34
Confidential | Illustrative proposal | Validate assumptions in Phase 0
NPCI Unified Workbench
Portfolio | Examples | Automation | Priority
File Mgmt 1–5 | Monitor, download, validate, duplicate, archive | RPA / Control Tower | P1
UPI 6–12 | Recon, settlement, reversals, exceptions, disputes, MIS, RCA | RPA + AI + Agents | P1/P2
IMPS 13–18 | Settlement, recon, reversals, timeout, disputes, MIS | RPA + AI + Agents | P1/P2
NACH 19–26 | Files, debit/credit, returns, mandates, recon, analytics | RPA + AI + Agents | P1/P2
AePS 27–32 | Settlement, recon, BC, reversals, complaints, risk | RPA + AI + Agents | P1/P2
RuPay 33–38 | Settlement, ATM, chargeback, refunds, fees | RPA + AI + Agents | P1/P2
CTS 39–43 | Presentment, outward, returns, recon, image quality | RPA + AI | P1/P2
BBPS 44–48 | Transaction/settlement/biller/refund/dispute | RPA + AI + Agents | P1/P2
NETC 49–54 | Settlement, recon, duplicate, dispute, tag, exceptions | RPA + AI + Agents | P1/P2
Cross-NPCI 55–60 | Suspense, ageing, circulars, impact, MIS, audit evidence | Agentic + GenAI + RPA | P1/P2

## Slide 35
AutomationEdge
Solution Consulting | Banking
Appendix — sample operational data
Synthetic test data for workbench demonstrations
35
Confidential | Illustrative proposal | Validate assumptions in Phase 0
NPCI Unified Workbench
Rail | Txn volume | Exceptions | Success | Settlement value | SLA breaches
UPI | 412,538 | 2,420 | 99.5% | ₹18.4 Cr | 18
IMPS | 126,904 | 1,040 | 99.1% | ₹9.8 Cr | 9
NACH | 108,772 | 700 | 98.9% | ₹6.2 Cr | 12
AePS | 34,628 | 410 | 99.2% | ₹1.4 Cr | 4
RuPay | 28,416 | 330 | 99.4% | ₹2.1 Cr | 3
CTS | 21,389 | 210 | 99.8% | ₹0.9 Cr | 2
BBPS | 8,421 | 180 | 99.6% | ₹0.7 Cr | 2
NETC | 2,603 | 542 | 99.7% | ₹0.3 Cr | 2
Sample data is synthetic and only demonstrates UI/UX, dashboard logic and KPI calculations. It is not bank or NPCI production data.

## Slide 36
AutomationEdge
Solution Consulting | Banking
Appendix — regulatory & solution reference basis
Sources used for governance positioning and platform context
36
Confidential | Illustrative proposal | Validate assumptions in Phase 0
NPCI Unified Workbench
RBI governance basis
RBI — Master Direction on Information Technology Governance, Risk, Controls and Assurance Practices, 2023.
RBI — Master Direction on Outsourcing of Information Technology Services, 2023.
RBI — Master Directions on Fraud Risk Management for Commercial Banks and AIFIs, 2024.
RBI — Master Direction on Bharat Bill Payment System, 2024.
Solution / operating basis
AutomationEdge BFSI solution positioning: GenAI-powered automation, RPA, legacy integration and connector ecosystem.
NPCI product-specific circulars, participant rules, settlement processes and operating communications must be validated during discovery.
Important: exact NPCI file formats, cut-offs, settlement cycles, TATs, participant obligations and current circulars are not assumed here. Production design includes a controlled regulatory validation step.

## Slide 37
Let the business flow — with control.
NPCI Unified Operations Workbench
Agentic AI • RPA • Reconciliation • GRC • MIS • Human-in-the-Loop
Decision requested
Approve Phase 0 Discovery & POC to validate baseline, controls, architecture and benefits.
AutomationEdge Solution Consulting | Confidential | October 2026